1. As an admin, I must be able to create polls, event listings, etc. directly from the website so that users can interact with the postings.

**User Stories Use Cases:**

* seeing the event postings
* Create event posting

Seeing the event postings:

| Path | actor | system |
| --- | --- | --- |
|  | 1. Admin logs into their account | 1. System verifies login 2. Verification works 3. Verification doesn’t work |
|  | 4. Sees dashboard/main page | 3 a. Admin is sent to the mainpage  3 b. Admin is prompted to re-enter credentials |
|  |  |  |

create an event posting:

(Precondition: admin already logged in)

| Path | actor | system |
| --- | --- | --- |
| (main) | 1. Admin clicks “new” button | 1. System prompts admin with one of two options; *New Event Posting*, or *New Poll* |
|  | 1. Admin selects New Event Posting or New Poll | 1. System opens a form for a New Event Posting or New Poll |
|  | 1. User completes and submits form |  |
|  |  | 1. System verifies form 2. Form incomplete 3. Form complete and correct formatting |
|  | . | 7. System saves information |
|  |  | 8. System posts new event/poll on the dashboard |
|  | 9. See event on dashboard |  |

TASK(s):

Title: authentication

* OAuth 2.0
* 2 days

Title: create poll

* Own implementation
* Template for admin to fill out
* 2 days

Title: create event

- Own implementation

- 2 days

- Template for admin to fill out

1. As an admin for the city, I should be able to access user information to track the progress of concerns and complaints.

TASK(s):

Title: create dashboard

- own implementation

- display user concern and complaints

- 2 days

Title: data collection

* Gather user concerns and complaints
* 2 days

1. As a citizen, I must be able to easily access the events page so I can sign up for events at the click of a button.

TASK(s):

Title: create events page

* Design events page

- 1 days

Title: provide a calendar .ics

* Provide .ics file to general users for events

- 0.5 days

1. As a user, I want to be able to navigate to specific sections of the website to be able to access what I am looking for (events, polls, etc.).

TASK(s):

Title: design UI

* design UI components
* 2 days

1. As an admin, I must be able to see the results of all polls as they are progressing and when they are complete so I can have insight into what the general public thinks.

TASK(s):

(dashboard)

1. As an admin, I must be able to access public opinions and collect public feedback so that I can analyse municipality data

TASK(s):

(dashboard)

1. As an admin, I must be able to modify different events and announcements to notify users of what is happening in the city.

TASK(s):

Title: create text default editor

* Create editor for modifying listings
* 2 days

1. As a citizen (general user), I must be able to view all polls posted by the city so I can choose which polls I would like to vote in.

TASK(s):

Title: create results filter

* Create result/search filter
* 1 day

1. As an admin, I should be able to view feedback/opinions in a list format so I can easily scroll through.

TASK(s):

(dashboard)

1. As an admin, I must be able to see feedback/opinions grouped together based on the main topic.

TASK(s):

(dashboard)